Township of Berkeley Heights

Union County, NJ

Recreation Commission

June 17, 2026 – Meeting Minutes

- Meeting Called to Order: 6:35pm

- Roll Call:

  - Commission members present:

    - Sean McDonnell, Mark Dahn, Ed Kingsley, Mike D’Aquila

  - Staff Present:

    - Carolyn George

  - Members of the Public:

    - Steve Hughes

    - Joe Iadanza

- Meeting Minutes Approval:

- May 27, 2026 – Motion to Approve: Ed Kingsley	Second: Mike D’Aquila

  - Mike D’Aquila – Yes

  - Mark Dahn – Yes

  - Ed Kingsley – Yes

  - Sean McDonnell - Yes

- Financials Approval:

- May – Motion to Approve: Mark Dahn	Second: Ed Kingsley

  - Mike D’Aquila – Yes

  - Mark Dahn – Yes

  - Ed Kingsley – Yes

  - Sean McDonnell - Yes

- Fields & Parks:

  - Baseball/Softball

    - PAL Baseball commissioner inquired about watering the baseball fields due to the excessive heat and dry conditions.

    - We currently do not have access to water at the school fields (MKM, Hughes, Mountain Park, Woodruff)

    - Investigate using Pro-Choice sand mix to soften the infield

      - Identify components used in mix

      - Contact CJ Hendricks (AD) and/or the BOE business administrator for input.

  - Lower Columbia:

    - Tree removal/pruning around playground camp area

      - Downes coming 6/18-6/19

      - Township contract

    - Fence Repairs:

      - Push Campano to complete repairs before the start of camp

      - Investigate as possible insurance claim as damage was caused during recent storm.

  - Snyder:

    - Overall lack of up keep – weeds/grass tall along fence line, leaves/debris piled up in corners of both fields

      - County responded to complaint by resident and Carolyn

      - Repairs and overall up keep will be addressed by county

    - Continue to monitor conditions at Snyder and Passaic River Park

- Tennis/Pickleball:

  - Lighting Repairs:

    - Completed in 2 days

    - Minimal disturbance to the asphalt and grounds

  - Lower Court refurbishment

    - Sean to follow up on alternative construction companies

      - Alcar Tennis Court Construction – Newton, NJ

    - Investigate grants through the USTA

    - Sean to speak with Liza about other grant opportunities

    - Post-Tension design preferred construction method

  - Water Fountain

    - Carolyn met with Triano Plumbing for a quotation

    - Need to switch to a wall mount style fountain

      - Mike will investigate models

      - Model choice to be sent to Triano Plumbing for feedback

  - Practice Wall needs to be painted

    - Investigate best type of paint

- Grants:

  - Union County Kids Recreation Trust Grant – look into the application deadline for 2027 submission

    - Memorial Park Playground Canopies primary project for funding

- Rec Programming

  - Summer Camp

    - Current registration – 320

  - Teen Scene

    - All weeks fully booked

- Seniors:

  - Senior Luncheon – 6/12

    - 116 registered

    - 135 total attendance

- Miscellaneous:

  - July meeting rescheduled for Tuesday, July 28, 2026 at 6:30pm

- Adjounment:

  - Motion: Mark Dahn	Second: Ed Kinglsey

    - Mike D’Aquila – Yes

    - Mark Dahn – Yes

    - Ed Kinglsey – Yes

    - Sean McDonnell – Yes

  - Meeting adjourned at approximately 8:30pm